MAYNARD COOPERATIVE

ASSET MANAGEMENT STRATEGY

2026–2031

Safe • Decent • Warm • Sustainable • Fit for the Future

Prepared for: Maynard Cooperative Management Committee
Managing Agent: PA Housing
Strategy period: 2026–2031
Review: Annually

# Contents

1. Executive Summary

2. Strategic Context

3. Vision

4. Strategic Objectives

5. Resident Safety and Compliance

6. Awaab's Law

7. Decent Homes

8. Energy Efficiency and MEES Trajectory

9. Ageing Stock and Lifecycle Management

10. Repairs Strategy

11. Stock Condition and Asset Data

12. Investment Priorities

13. Financial Strategy

14. Resident Involvement

15. Asset Management Risk

16. Governance and Accountability

17. Five-Year Delivery Plan

18. RAG Action Plan

19. Asset Management KPI Dashboard

20. Five-Year Investment Programme

21. Annual Review

22. Conclusion

Page numbers can be refreshed in Microsoft Word after final layout changes.

# 1. Executive Summary

Maynard Cooperative owns and manages houses and flats let as social housing. Its principal asset management challenge is the ageing nature of the housing stock and the associated increasing demand for repairs and investment. This strategy establishes a five-year approach to maintaining, improving and investing in the stock, prioritising resident safety, Awaab's Law, Decent Homes, energy efficiency and component lifecycle management.

# 2. Strategic Context

Maynard's asset management arrangements must reflect the social housing regulatory environment and the Cooperative's responsibility to provide safe, decent and sustainable homes. Awaab's Law is a key driver. Energy efficiency is also a strategic priority; Maynard will use improved EPC performance and a long-term MEES-aligned trajectory as an internal investment objective, while recognising that private rented sector MEES requirements should not simply be treated as directly applying to social housing.

# 3. Vision

Safe, decent, sustainable homes that residents are proud to live in.

# 4. Strategic Objectives

Maynard will: keep residents safe; meet Awaab's Law requirements; maintain Decent Homes standards; improve energy efficiency; manage ageing stock through lifecycle planning; reduce avoidable repeat repairs; and develop reliable asset data to support evidence-based investment decisions.

# 5. Resident Safety and Compliance

Maintain effective programmes covering fire, electrical, gas/heating, asbestos, water safety, structural safety and other relevant hazards. Target: 100% compliance, with any access or exceptional cases actively managed and reported.

# 6. Awaab's Law

Cases involving damp, mould and other prescribed hazards will be recorded, triaged, investigated, risk assessed, made safe and followed through to completion. Cosmetic treatment alone will not be regarded as adequate where an underlying building defect remains.

# 7. Decent Homes

Maynard will identify homes at risk of falling below the applicable Decent Homes requirements before failure occurs. Investment decisions will consider current condition and remaining useful life.

# 8. Energy Efficiency and MEES Trajectory

Maintain an EPC baseline and prioritise poorer-performing homes. Consider insulation, heating, ventilation, windows, doors and other fabric-first measures. Monitor government requirements affecting social housing energy performance.

# 9. Ageing Stock and Lifecycle Management

Major components will be monitored by condition, expected lifecycle and actual performance. A 30-year stock investment plan will be developed and updated annually.

# 10. Repairs Strategy

Repairs will be managed through emergency/safety, responsive and planned categories. Repeat repairs, high-cost properties and recurring defects will be analysed. Where a component has reached the end of its useful life, planned replacement will be considered against repeated repair.

# 11. Stock Condition and Asset Data

The asset register should include property type, age, EPC, heating, roof, windows, kitchens, bathrooms, electrical information, major component condition, repairs history, damp/mould history, compliance information and planned works.

# 12. Investment Priorities

Priority 1: resident safety and legal compliance. Priority 2: Decent Homes and property condition. Priority 3: preventative investment. Priority 4: energy efficiency. Priority 5: environmental and community improvements.

# 13. Financial Strategy

Maintain annual budgets, a five-year investment programme and a 30-year forecast. Major works business cases should consider capital cost, maintenance cost, expected life, resident impact, regulatory implications, funding and value for money.

# 14. Resident Involvement

Residents will be involved, where appropriate, in major investment programmes, planned works, estate improvements, repairs performance and energy efficiency initiatives. Feedback will inform service improvement.

# 15. Asset Management Risk

Principal risks include ageing stock, damp and mould, insufficient investment, poor asset data, energy inefficiency and uncontrolled reactive repairs. These will be maintained on a live asset management risk register.

# 16. Governance and Accountability

The Management Committee retains overall responsibility for the Cooperative's assets. PA Housing, as managing agent, will support through repairs management, compliance information, professional advice and investment recommendations. The Committee will receive regular reporting.

# 17. Five-Year Delivery Plan

| Year | Theme | Key actions | Expected outcome |
| --- | --- | --- | --- |
| 2026/27 | Establish baseline | Asset register; stock condition; repair-demand review; Awaab's Law, EPC and Decent Homes baselines; 5-year programme; 30-year plan. | Clear evidence base. |
| 2027/28 | Address high-risk stock | Safety, Awaab's Law hazards, damp/mould, roofs, heating, electrical and structural issues. | High-risk properties controlled. |
| 2028/29 | Increase planned investment | Lifecycle replacement; preventative maintenance; target repeat repairs. | Reduced repeat repairs and better cost control. |
| 2029/30 | Energy and sustainability | Poor EPC homes; insulation, heating, ventilation, windows/doors and appropriate renewable measures. | Improved energy performance. |
| 2030/31 | Review and renew | Evaluate outcomes, expenditure, compliance, repairs, EPCs and resident satisfaction. | Updated 5-year and 30-year plans. |

# 18. RAG Action Plan

| Action | Lead | Timescale | RAG | Success measure |
| --- | --- | --- | --- | --- |
| Complete whole-stock asset register | PA Housing / Maynard | Q2 2026/27 | RED | 100% properties recorded and validated |
| Establish stock condition baseline | PA Housing | Q3 2026/27 | RED | Condition data available |
| Awaab's Law readiness review | PA Housing / Maynard | Q2 2026/27 | RED | Process tested and monitored |
| Identify high-risk damp/mould cases | Repairs / Housing | Q2 2026/27 | RED | All cases risk assessed and tracked |
| EPC baseline and improvement plan | Asset Management | Q3 2026/27 | AMBER | 100% EPC data; priorities identified |
| Review Decent Homes position | Asset Management | Q3 2026/27 | AMBER | Exceptions identified and actioned |
| Approve 5-year planned works programme | Asset Management / Committee | Q4 2026/27 | AMBER | Programme and budget approved |
| Develop 30-year lifecycle plan | Asset Management / Finance | Q4 2026/27 | AMBER | Long-term forecast approved |
| Analyse repeat/high-cost repairs | Repairs | Quarterly | AMBER | Repeat repairs reducing |
| Introduce quarterly asset dashboard | PA Housing / Maynard | Q4 2026/27 | GREEN | Dashboard received quarterly |
| Resident engagement on major investment | Maynard / PA Housing | Ongoing | GREEN | Feedback captured and acted upon |
| Annual strategy review | Management Committee | Annual | GREEN | Strategy updated and approved |

# 19. Asset Management KPI Dashboard

| KPI | Target | Frequency | RAG trigger |
| --- | --- | --- | --- |
| Statutory compliance | 100% | Monthly | Red if overdue high-risk item |
| Awaab's Law cases within requirements | 100% | Monthly | Red if any breach |
| Homes meeting Decent Homes requirements | 100% | Quarterly | Red if known failure without action |
| Homes with valid EPC | 100% | Quarterly | Amber <98%; Red <95% |
| Properties below EPC trajectory | Reducing annually | Quarterly | Red if unexplained deterioration |
| Repeat repairs | Reducing annually | Monthly | Red if >10% year-on-year increase |
| Emergency repairs | Reducing where preventable | Monthly | Amber if sustained increase |
| Planned works delivery | ≥95% | Quarterly | Red below 90% |
| Outstanding high-risk actions | 0 | Monthly | Red if overdue |
| Resident repairs satisfaction | Improve annually | Quarterly | Red if material decline |
| Reactive repairs spend vs budget | Within budget | Monthly | Red if forecast overspend >10% |
| Planned investment spend vs budget | Within programme | Quarterly | Amber if variance >10% |

# 20. Five-Year Investment Programme

The following is a planning framework, not committed expenditure. Values should be added following the stock condition survey, lifecycle review, approved budgets and available reserves.

| Investment area | 2026/27 | 2027/28 | 2028/29 | 2029/30 | 2030/31 | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Safety / compliance | Baseline & urgent | High-risk works | Planned compliance | Planned compliance | Planned compliance | 1 |
| Damp, mould & defects | Survey/remedial | Major targeted works | Preventative | Preventative | Review/renew | 1 |
| Roofs / external fabric | Survey/prioritise | Priority replacements | Lifecycle | Lifecycle | Lifecycle | 2/3 |
| Heating & hot water | Condition baseline | Priority replacements | Planned replacements | Energy upgrades | Planned replacements | 2/4 |
| Electrical installations | Data validation | Priority works | Planned works | Planned works | Planned works | 1/3 |
| Kitchens / bathrooms | Condition survey | Priority renewals | Planned renewals | Planned renewals | Planned renewals | 2/3 |
| Windows / doors | Condition survey | Priority replacements | Planned replacements | Energy programme | Planned replacements | 3/4 |
| Energy efficiency / EPC | Baseline | Priority low EPC | Fabric-first programme | Expanded programme | Next phase | 4 |
| Communal / estate works | Risk assessment | Priority works | Planned works | Planned works | Planned works | 2/5 |
| Professional / survey costs | Stock condition | Lifecycle updates | Targeted surveys | Targeted surveys | Strategy review | Enabler |

Investment priorities should be reviewed annually against stock condition, statutory requirements, repairs data, funding availability and resident needs. A detailed costed programme should be appended once the baseline survey is complete.

# 21. Annual Review

The strategy will be reviewed at least annually, considering legislative and regulatory changes, stock condition, financial resources, repairs performance, Awaab's Law performance, energy efficiency, Decent Homes compliance, resident feedback and progress against the delivery plan.

# 22. Conclusion

Maynard Cooperative's housing stock is a long-term community asset. Its ageing nature means reactive repairs alone are unlikely to provide the most sustainable or cost-effective approach. This strategy establishes a transition towards planned, preventative and risk-based asset management, with safe and decent homes, Awaab's Law readiness, energy efficiency and lifecycle investment at its core.

# Document Control and Approval

| Item | Detail |
| --- | --- |
| Document title | Maynard Cooperative Asset Management Strategy 2026–2031 |
| Version | 1.0 |
| Status | For Management Committee approval |
| Owner | Maynard Cooperative |
| Managing Agent | PA Housing |
| Review frequency | Annual |
| Next review | 12 months from approval |

Approval:

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Chair / Committee | ________________ | ____________ | ________________ |
| Co-op Manager | ________________ | ____________ | ________________ |
| PA Housing representative | ________________ | ____________ | ________________ |